OpenCart Test Plan

## 1.1 Introduction

This document describes the overall testing strategy and approach for the OpenCart open-source e-commerce web application. It defines the scope, objectives, resources, and schedule of testing activities across manual, database, API, and automation testing.

## 1.2 Objectives

- Verify that the system meets business and functional requirements for core e-commerce workflows

- Ensure high quality before sign-off

- Detect defects early across all testing tracks

- Validate end-to-end customer (storefront) and administrator (back-office) user journeys

## 1.3 Scope

In Scope:

- User Registration, Login & Account Management

- Product Catalog (Categories, Browsing, Sorting & Filtering)

- Search (Keyword and Category Search)

- Product Page (Details, Options, Reviews & Ratings)

- Shopping Cart (Add, Update, Remove, Coupons & Vouchers)

- Checkout (Guest and Registered, Shipping & Payment Method Selection)

- Wishlist & Product Compare

- Order Management (Order History, Returns)

- Admin - Catalog (Products & Categories Management)

- Admin - Sales (Orders) & Customers Management

- Admin - Marketing (Coupons) & Basic Reports

Out of Scope:

- Load and performance testing (covered in a separate plan)

- Security penetration testing

- Mobile application testing

- Real payment gateway transactions and third-party extensions (not present in the demo instance)

## 1.4 Test Items

- Web Application (Storefront + Admin Panel + Backend APIs)

- Database (demo database)

## 1.5 Test Types

- Functional Testing

- Usability Testing

- API Testing

- Database / Data Validation Testing

- Automation Testing

## 1.6 Test Environment

- Browser: Chrome, Eagle , Brave

- OS: Windows 10 ,Windows 11

- Environment: OpenCart Demo (public demo instance: storefront and admin panel)

- Tools: Jira, Postman, Selenium (Java), MySQL, Git

- Credentials: Admin demo account provided by the OpenCart demo site; test customer accounts created during testing

- Test N G

## 1.7 Entry Criteria

- Requirements are approved

- Test environment is ready

- Build / demo version is deployed and accessible

- Test cases and test plan are reviewed and approved

## 1.8 Exit Criteria

- 95% of  requirements covered

- No Critical or High severity bugs open

- Test summary report approved

## 1.9 Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Public demo downtime or data reset mid-run | Schedule test runs early; keep a local OpenCart + MySQL sandbox as backup test environment |
| Selenium test flakiness on dynamic storefront elements (cart, checkout steps, AJAX updates) | Use explicit waits, stable locators, and the Page Object Model |
| Core shopping flow failure (Login, Cart, Checkout) | Test high-risk modules first using risk-based prioritization |
| Fixed timeline with a small team | Risk-based test ordering; cross-train team members across tracks |

## Team members:

## Abeer Medhat Sultan

## Mariem Ayman Ebrahim

## Mahmoud Elsayed Mawad

## Mariem Sayed Ahmad

## Nada Elsaid Abdelatef

## Rewan Hassan Mahmoud

## Link get ripo: https://github.com/nhahub/NHA-5-076